# KABEERI — ملحق 3: خريطة الترابط والاعتماديات بين أجزاء المنصة

ملحق للملف الرئيسي + ملحق التأسيس المعماري + ملحق طبقات التشغيل

هذا الملف يحدد كيف ترتبط أجزاء Kabeeri ببعضها، وما الذي يجب بناؤه قبل ماذا، وما هي الاعتماديات بين:

- Core.

- CMS.

- Rabet Company OS.

- Kabeeri Mall.

- Talent Marketplace.

- Commerce.

- ERP.

- Teams.

- AI Co-builder.

- Legal Verification.

- Billing.

- Notifications.

- Documents.

- Reviews/Reputation.

- Disputes.

- Integrations.

- Marketplace الداخلي.

- النسخ الستة V1 إلى V6.

الهدف:

منع بناء موديولات منفصلة غير مترابطة، ومنع إضافة Feature قبل وجود الأساس الذي تعتمد عليه.

# 1. القاعدة الرئيسية للترابط

Kabeeri ليست مجموعة Features منفصلة.

Kabeeri هي منصة مترابطة بهذه الطريقة:

Core Identity & Organization
  ↓
Sites + CMS
  ↓
Business Profile + Rabet Foundation
  ↓
Kabeeri Mall + Talent + Commerce
  ↓
ERP + Teams + Workflows
  ↓
Cloud + Marketplace + Integrations
  ↓
AI Co-builder + Enterprise Governance

أي جزء جديد يجب أن يجيب على سؤالين:

- يعتمد على ماذا؟

- من سيعتمد عليه لاحقًا؟

# 2. خريطة الطبقات العامة

## 2.1 Platform Core Layer

هذه طبقة لا يمكن بناء أي شيء بدونها.

تشمل:

- Users.

- Organizations.

- Sites.

- Companies.

- Memberships.

- Roles.

- Permissions.

- Settings.

- Feature Flags.

- Activity Logs.

- Notifications foundation.

- Media foundation.

- Visibility/Privacy foundation.

كل شيء في Kabeeri يعتمد عليها.

## 2.2 CMS Layer

تشمل:

- Pages.

- Posts.

- Content Types.

- Taxonomies.

- Media.

- SEO.

- Themes.

- Basic plugins.

- Sitemap.

- Cache.

تعتمد على:

- Users.

- Organizations.

- Sites.

- Roles/Permissions.

- Media.

- Activity Log.

- Settings.

- Feature Flags.

## 2.3 Rabet Company OS Layer

تشمل:

- Company Profile.

- Company Verification.

- Digital Office.

- Team Setup.

- Tasks.

- Projects.

- Trust Record.

- Performance Visibility.

- B2B Service Exchange.

تعتمد على:

- Users.

- Organizations.

- Companies.

- Memberships.

- Roles/Permissions.

- Business Profiles.

- Activity Logs.

- Verification foundation.

- Tasks foundation.

- Notifications.

- Documents.

- Reviews/Reputation.

## 2.4 Kabeeri Mall Layer

تشمل الأسواق العامة:

- Business Marketplace.

- Services Marketplace.

- Products Marketplace.

- Talent Marketplace.

تعتمد على:

- Business Profiles.

- Professional Profiles.

- Products.

- Services.

- Visibility/Privacy.

- Search.

- Reviews/Reputation.

- Moderation.

- Verification.

- Inbox.

- Billing لاحقًا.

## 2.5 Commerce Layer

تشمل:

- Products.

- Cart.

- Checkout.

- Orders.

- Customers.

- Payments.

- Shipping.

- Coupons.

- Product Reviews.

- Inventory connection.

تعتمد على:

- Organizations.

- Sites.

- Companies optional.

- Business Profiles optional.

- Media.

- Content/SEO.

- Billing optional.

- Notifications.

- Activity Log.

- Products Marketplace لاحقًا.

## 2.6 ERP Layer

تشمل:

- CRM.

- Sales.

- Inventory.

- Purchasing.

- Accounting.

- HR.

- Payroll.

- Projects.

- Helpdesk.

- Manufacturing.

- POS.

- BI.

تعتمد على:

- Companies.

- Organization Memberships.

- Company Memberships.

- Shared Business Objects.

- Documents.

- Approvals.

- Activity Logs.

- Notifications.

- Billing لاحقًا.

- Commerce في بعض الحالات.

- Teams.

## 2.7 AI Co-builder Layer

تشمل:

- CMS builder.

- Commerce builder.

- Workflow builder.

- ERP setup helper.

- Dashboard builder.

- Migration assistant.

- Developer assistant.

تعتمد على:

- Permissions.

- Feature Flags.

- Settings.

- Data model metadata.

- Activity Logs.

- Preview/Approval mechanism.

- Rollback/Snapshots.

- AI Change Plans.

لا يجب أن يطبق AI أي تغيير خطير بدون:

Plan → Preview → Approval → Apply → Log → Rollback option

# 3. Dependency Principles — مبادئ الاعتماديات

## 3.1 لا Feature بدون Scope

أي شيء يجب أن يكون له scope واضح:

Platform
Organization
Company
Site
User
Module

مثال:

- Page تتبع Site.

- Business Profile يتبع Organization أو Company.

- Task تتبع Organization وقد ترتبط بـ Company أو Project.

- Invoice تتبع Company.

- Professional Profile يتبع User.

## 3.2 لا Marketplace بدون Moderation

أي شيء يظهر للعامة يحتاج:

- Visibility.

- Status.

- Moderation readiness.

- Report mechanism لاحقًا.

لذلك Kabeeri Mall لا يفتح للعامة قبل وجود Moderation foundation.

## 3.3 لا Trust بدون Activity Log

Rabet يعتمد على الثقة.

الثقة تحتاج سجل أحداث.

لذلك Activity Log يدخل من V1.

## 3.4 لا Verification بدون Documents

Legal Verification يحتاج مستندات.

لذلك:

Verification → يعتمد على Documents/Media + Company + Legal Partner + Audit Log

## 3.5 لا Talent Marketplace بدون Privacy

لأن الموظف يمكن أن يعمل في أكثر من شركة، فلا يمكن إطلاق Talent Marketplace بدون:

- Professional Profile.

- Visibility.

- Privacy Settings.

- Company Memberships.

- Public/private evaluation separation.

## 3.6 لا ERP بدون Company

ERP ليس للموقع، ERP للشركة.

لذلك أي ERP Module يعتمد على:

- Company.

- Company Memberships.

- Roles.

- Shared Business Objects.

## 3.7 لا Commerce كامل بدون Products + Orders + Customers

Commerce Foundation يحتاج على الأقل:

- Products.

- Product Categories.

- Cart.

- Orders.

- Customers.

- Payment status.

لكن لا يحتاج ERP كامل في البداية.

## 3.8 لا AI Actions بدون Permissions

AI لا يتجاوز صلاحيات المستخدم.

إذا كان المستخدم لا يستطيع نشر صفحة، لا يستطيع AI نشرها بدلًا منه.

# 4. Core Entities Dependency Map

## 4.1 User

يعتمد على:

- لا شيء تقريبًا.

يعتمد عليه:

- Organizations.

- Memberships.

- Professional Profiles.

- Content authoring.

- Tasks.

- Reviews.

- Messages.

- Verifications.

- Activity Logs.

- AI actions.

قاعدة:

User هو الشخص الحقيقي، ولا يجب ربطه بشركة واحدة فقط.

## 4.2 Organization

يعتمد على:

- User owner.

يعتمد عليه:

- Sites.

- Companies.

- Memberships.

- Billing.

- Settings.

- Packages.

- Teams.

- Business Profiles.

- ERP Modules.

قاعدة:

Organization هي workspace الإداري الأعلى.

## 4.3 Site

يعتمد على:

- Organization.

- Theme optional.

- Company optional.

يعتمد عليه:

- Pages.

- Posts.

- Media.

- SEO.

- Menus.

- Storefront.

- Public pages.

- Website settings.

قاعدة:

Site هو الواجهة الرقمية وليس الكيان التجاري.

## 4.4 Company

يعتمد على:

- Organization.

- User owner/admin.

يعتمد عليه:

- Rabet.

- Verification.

- Business Profile.

- Team.

- ERP.

- Legal documents.

- B2B exchange.

- Trust score.

قاعدة:

Company هو الكيان التجاري الذي يمكن توثيقه وتشغيله.

## 4.5 Business Profile

يعتمد على:

- Organization.

- Company optional.

- Site optional.

- Media.

- Visibility.

يعتمد عليه:

- Kabeeri Mall Business Marketplace.

- Services Marketplace.

- Reviews.

- Contact requests.

- Service requests.

- Trust badges.

قاعدة:

Business Profile هو الظهور العام للبزنس.

## 4.6 Professional Profile

يعتمد على:

- User.

- Skills.

- Privacy settings.

يعتمد عليه:

- Talent Marketplace.

- Job offers.

- Evaluations.

- Skills graph.

- Work history.

- Reputation score.

قاعدة:

Professional Profile لا يساوي User، بل هو واجهة مهنية قابلة للظهور أو الإخفاء.

## 4.7 Membership

يعتمد على:

- User.

- Organization أو Company.

- Role.

يعتمد عليه:

- Permissions.

- Team.

- Tasks.

- Employee records.

- HR.

- Work history.

- Evaluations.

قاعدة:

Membership هي العلاقة بين الفرد والكيان، وليست مجرد role داخل users.

# 5. Feature Dependency Map

## 5.1 CMS

### يعتمد على

- User.

- Organization.

- Site.

- Permissions.

- Media.

- Settings.

- Activity Log.

### يخدم لاحقًا

- WordPress migration.

- SEO.

- Themes.

- Kabeeri Mall pages.

- Business profiles.

- Commerce content.

- AI page builder.

### ممنوع قبل

لا توجد موانع، CMS هو من أوائل الأجزاء.

## 5.2 WordPress Migration

### يعتمد على

- Sites.

- Content Types.

- Content Entries.

- Media.

- Taxonomies.

- SEO fields.

- Import Jobs.

- Redirects.

### يخدم لاحقًا

- جذب جمهور WordPress.

- إنشاء Business Profile من الموقع.

- Commerce migration لاحقًا.

### ممنوع قبل

لا يبدأ قبل اكتمال:

- Pages/Posts.

- Media.

- Taxonomies.

- Slugs.

- SEO basic.

## 5.3 Business Profile

### يعتمد على

- Organization.

- Company optional.

- Site optional.

- Media.

- Visibility.

- Categories.

### يخدم لاحقًا

- Kabeeri Mall.

- Rabet verification.

- Services marketplace.

- Reviews.

- Contact requests.

### ممنوع قبل

لا ينشر للعامة قبل:

- Visibility.

- Moderation status.

- Basic profile validation.

## 5.4 Rabet Verification

### يعتمد على

- Company.

- Business Profile.

- Documents/Media.

- Verification Requests.

- Legal Partner optional.

- Activity Log.

- Notifications.

### يخدم لاحقًا

- Verified badge.

- Trust score.

- Public Marketplace trust.

- B2B exchange.

- Legal partner network.

### ممنوع قبل

لا يمكن تفعيل verification حقيقي قبل:

- Company model.

- Document upload.

- Verification status.

- Review workflow basic.

## 5.5 Kabeeri Mall Business Marketplace

### يعتمد على

- Business Profiles.

- Search.

- Visibility.

- Verification badge.

- Reviews optional.

- Moderation.

### يخدم لاحقًا

- Leads.

- Service requests.

- B2B discovery.

- Featured listings.

- Billing.

### ممنوع قبل

لا يفتح للعامة قبل:

- Business Profile status.

- Basic moderation.

- Contact request handling.

## 5.6 Services Marketplace

### يعتمد على

- Business Profiles.

- Services.

- Service categories.

- Contact/Request forms.

- Inbox.

- CRM optional.

### يخدم لاحقًا

- Lead generation.

- RFQ.

- Quotes.

- Contracts.

- B2B exchange.

### ممنوع قبل

لا يبدأ قبل:

- Business Profile.

- Service model.

- Request model.

## 5.7 Products Marketplace

### يعتمد على

- Commerce Products.

- Product categories.

- Prices.

- Inventory optional.

- Business Profiles.

- Cart/Checkout strategy.

### يخدم لاحقًا

- Multi-vendor commerce.

- Commission engine.

- Seller dashboard.

- Marketplace cart.

### ممنوع قبل

لا يبدأ قبل:

- Product model.

- Business/Seller profile.

- Order model.

## 5.8 Talent Marketplace

### يعتمد على

- Users.

- Professional Profiles.

- Skills.

- Privacy settings.

- Evaluations.

- Job offer model.

- Company memberships.

### يخدم لاحقًا

- Hiring.

- Freelance offers.

- Multi-company workforce.

- Professional reputation.

- Rabet workforce.

### ممنوع قبل

لا يفتح للعامة قبل:

- Visibility controls.

- Privacy settings.

- Public/private rating separation.

## 5.9 Task Management

### يعتمد على

- Users.

- Organizations.

- Companies optional.

- Projects optional.

- Permissions.

- Notifications.

- Activity Log.

### يخدم لاحقًا

- Rabet Digital Office.

- ERP workflows.

- Team performance.

- Evaluations.

- AI task assignment.

### ممنوع قبل

لا شيء كبير، لكن يجب وجود users/organizations/permissions.

## 5.10 Team Management

### يعتمد على

- Users.

- Organizations.

- Memberships.

- Roles.

- Company memberships.

### يخدم لاحقًا

- Rabet.

- HR.

- Payroll.

- Tasks.

- Evaluations.

- Talent work history.

### ممنوع قبل

لا يبدأ قبل membership model.

## 5.11 Reviews/Reputation

### يعتمد على

- Users.

- Reviewable entities.

- Moderation.

- Activity Log.

### يخدم لاحقًا

- Business trust.

- Professional score.

- Product ratings.

- Legal partner ratings.

- Marketplace ranking.

### ممنوع قبل

لا تظهر publicly قبل moderation/reporting foundation.

## 5.12 Disputes

### يعتمد على

- Users.

- Related objects.

- Messages.

- Documents/evidence.

- Platform moderators.

### يخدم لاحقًا

- Marketplace trust.

- Rabet governance.

- B2B exchange.

- Reviews fairness.

### ممنوع قبل

لا يبدأ قبل inbox/messages + documents foundation.

## 5.13 Billing

### يعتمد على

- Users.

- Organizations.

- Companies optional.

- Plans.

- Payment providers.

### يخدم لاحقًا

- Cloud.

- Pro.

- ERP modules.

- Verification fees.

- Mall commissions.

- Featured listings.

- Developer marketplace.

### ممنوع قبل

لا يبدأ full billing قبل plan/module structure.

## 5.14 Internal Kabeeri Marketplace

### يعتمد على

- Package system.

- Installed packages.

- Feature flags.

- Permissions.

- Billing optional.

- Security review.

### يخدم لاحقًا

- Plugins.

- Themes.

- ERP modules.

- AI Skills.

- Connectors.

- Industry solutions.

### ممنوع قبل

لا يفتح للعامة قبل:

- Package signing.

- Review process.

- Permission display.

## 5.15 ERP CRM

### يعتمد على

- Companies.

- Customers.

- Users.

- Contacts.

- Tasks.

- Inbox optional.

- Business leads.

### يخدم لاحقًا

- Sales.

- Marketing.

- Service requests.

- B2B exchange.

### ممنوع قبل

لا يبدأ قبل company + business objects foundation.

## 5.16 ERP Sales

### يعتمد على

- CRM.

- Customers.

- Products/Services.

- Quotes.

- Company.

### يخدم لاحقًا

- Invoicing.

- Accounting.

- Inventory reservation.

### ممنوع قبل

لا يبدأ قبل customers/services/products foundation.

## 5.17 ERP Inventory

### يعتمد على

- Products/SKUs.

- Warehouses.

- Company.

### يخدم لاحقًا

- Commerce.

- Purchasing.

- Manufacturing.

- Accounting stock valuation.

### ممنوع قبل

لا يبدأ قبل product/SKU foundation.

## 5.18 ERP Accounting

### يعتمد على

- Company.

- Invoices.

- Payments.

- Orders.

- Chart of accounts.

- Currencies.

- Tax.

### يخدم لاحقًا

- Financial reporting.

- Consolidation.

- Treasury.

- Payroll accounting.

### ممنوع قبل

لا يبدأ accounting كامل قبل:

- Company.

- Invoicing.

- Payments.

- Basic financial settings.

## 5.19 AI Co-builder

### يعتمد على

- Metadata عن النظام.

- Permissions.

- Feature flags.

- Activity log.

- Approval flows.

- Snapshots/Rollback.

### يخدم لاحقًا

- CMS building.

- Workflows.

- ERP setup.

- Reports.

- Developer tools.

### ممنوع قبل

لا ينفذ تغييرات خطيرة قبل:

- Permissions.

- Preview.

- Approval.

- Rollback.

# 6. Shared Objects Map — الكيانات المشتركة

هذه كيانات لا تخص Module واحد فقط.

## 6.1 Customer

يستخدم في:

- Commerce.

- CRM.

- Sales.

- Invoicing.

- Support.

- Kabeeri Mall.

لا يجب أن يكون customer table خاص بالمتجر فقط.

## 6.2 Product

يستخدم في:

- Commerce.

- Inventory.

- Products Marketplace.

- Sales.

- Purchasing.

- Manufacturing.

- Accounting.

## 6.3 Service

يستخدم في:

- Services Marketplace.

- Sales.

- CRM.

- Rabet B2B.

- Contracts.

- Invoicing.

## 6.4 Invoice

يستخدم في:

- Commerce.

- Sales.

- Accounting.

- Rabet B2B.

- Legal/tax.

## 6.5 Task

يستخدم في:

- Teams.

- Projects.

- Rabet.

- ERP workflows.

- Approvals.

- AI suggestions.

## 6.6 Document

يستخدم في:

- Verification.

- Contracts.

- HR.

- Projects.

- Disputes.

- Accounting.

- Legal.

## 6.7 Review

يستخدم في:

- Business.

- Product.

- Service.

- Professional.

- Legal Partner.

- Developer package.

# 7. Event Dependency Map

Kabeeri يجب أن يكون Event-driven داخليًا.

## 7.1 Core Events

UserRegistered
OrganizationCreated
SiteCreated
CompanyCreated
MemberInvited
MemberJoined
RoleAssigned
SettingChanged

تستخدم في:

- Activity Log.

- Notifications.

- Onboarding.

- Billing.

## 7.2 CMS Events

ContentCreated
ContentUpdated
ContentPublished
ContentArchived
MediaUploaded
ThemeActivated
PluginActivated

تستخدم في:

- Activity Log.

- Cache invalidation.

- Notifications.

- SEO updates.

- AI suggestions.

## 7.3 Rabet Events

BusinessProfilePublished
VerificationSubmitted
VerificationApproved
VerificationRejected
CompanyVerified
TrustScoreUpdated

تستخدم في:

- Kabeeri Mall.

- Notifications.

- Trust badge.

- Activity Log.

- Legal Partner Portal.

## 7.4 Mall Events

ServiceRequestCreated
ProductInquiryCreated
BusinessReviewSubmitted
ProfessionalOfferSent
ListingReported

تستخدم في:

- Inbox.

- CRM.

- Notifications.

- Moderation.

- Reputation.

## 7.5 Commerce Events

ProductCreated
OrderCreated
PaymentReceived
OrderCancelled
RefundIssued
StockReserved

تستخدم في:

- Inventory.

- Accounting.

- Notifications.

- CRM.

- Reports.

## 7.6 ERP Events

LeadCreated
QuoteApproved
InvoiceIssued
InvoicePaid
PurchaseOrderCreated
StockAdjusted
EmployeeJoined
PayrollProcessed

تستخدم في:

- Accounting.

- Notifications.

- Reports.

- Activity Log.

- Workflows.

## 7.7 AI Events

AIPlanCreated
AIPlanApproved
AIChangeApplied
AIChangeRolledBack
AIActionBlocked

تستخدم في:

- Audit.

- Approval.

- Rollback.

- Security.

# 8. Cross-module Workflows — تدفقات العمل بين الموديولات

## 8.1 Website to Verified Company

User creates Organization
→ Creates Site
→ Creates Business Profile Draft
→ Publishes site
→ Submits company documents
→ Legal review
→ Company verified
→ Verified badge appears
→ Business appears in Kabeeri Mall

يعتمد على:

- Users.

- Organizations.

- Sites.

- Business Profiles.

- Verification.

- Documents.

- Legal Partners.

- Mall.

## 8.2 Service Request to CRM Lead

Visitor finds service in Kabeeri Mall
→ Sends service request
→ Conversation created
→ Lead created in CRM
→ Sales user notified
→ Quote created
→ Contract optional
→ Invoice issued

يعتمد على:

- Services.

- Business Profile.

- Inbox.

- CRM.

- Sales.

- Invoicing.

- Notifications.

## 8.3 Product Purchase to ERP

Visitor buys product
→ Order created
→ Payment status updated
→ Inventory reserved
→ Invoice generated
→ Shipping task created
→ Accounting entry posted

يعتمد على:

- Commerce.

- Payments.

- Inventory.

- Invoicing.

- Accounting.

- Tasks.

## 8.4 Job Offer to Company Membership

Company searches Talent Marketplace
→ Sends job offer
→ Professional accepts
→ Contract generated
→ Company membership created
→ Role assigned
→ Onboarding starts
→ Tasks assigned

يعتمد على:

- Talent Marketplace.

- Professional Profile.

- Company.

- Memberships.

- Contracts.

- Onboarding.

- Tasks.

## 8.5 Verification Dispute Flow

Business submits documents
→ Legal Partner rejects
→ Business opens dispute
→ Evidence attached
→ Platform moderator reviews
→ Decision issued
→ Verification status updated

يعتمد على:

- Verification.

- Legal Partners.

- Documents.

- Disputes.

- Moderation.

- Notifications.

## 8.6 AI Build Workflow

User asks AI to build CRM
→ AI reads permissions
→ AI creates plan
→ User previews objects
→ User approves
→ AI creates tables/config/workflows
→ Activity logged
→ Rollback available

يعتمد على:

- AI.

- Permissions.

- Metadata.

- Feature flags.

- Activity Log.

- Approval.

- Rollback.

# 9. Version Dependency Map

## 9.1 V1 Dependencies

V1 يجب أن يبني الأساسات التي تعتمد عليها كل النسخ.

### يجب أن يحتوي

- Users.

- Organizations.

- Memberships.

- Sites.

- Roles.

- Permissions.

- Settings.

- Feature Flags.

- Activity Logs.

- Media.

- CMS.

- Business Profile draft.

- Verification foundation.

- Notifications basic.

- Onboarding basic.

### لا يعتمد على

- Commerce.

- ERP.

- Kabeeri Mall الكامل.

- AI الكامل.

- Cloud.

## 9.2 V2 Dependencies

V2 يعتمد على V1.

### يضيف

- WordPress Migration.

- Commerce Foundation.

- Forms.

- Redirects.

- Business Directory basic.

- Service listing basic.

- Task management basic.

### لا يبدأ قبل

- CMS stable.

- Media stable.

- Sites stable.

- Import/export foundation.

## 9.3 V3 Dependencies

V3 يعتمد على V1 + V2.

### يضيف

- Rabet Verification V1.

- Digital Office basic.

- CRM Lite.

- Sales Basic.

- Inventory Basic.

- Invoicing Basic.

- Accounting Starter.

- Tasks full V1.

- Employee profiles.

- Evaluations basic.

### لا يبدأ قبل

- Companies.

- Memberships.

- Tasks basic.

- Business Profiles.

- Notifications.

- Activity Log.

## 9.4 V4 Dependencies

V4 يعتمد على V1 + V2 + V3.

### يضيف

- Cloud.

- Marketplace الداخلي V1.

- Kabeeri Mall Products basic.

- Talent Marketplace V1.

- Rabet Company OS V1.

- Legal Partner Network V1.

- Billing subscriptions.

- Agency dashboard.

- Security Center.

### لا يبدأ قبل

- Feature flags.

- Billing foundation.

- Package system.

- Moderation foundation.

- Verification foundation.

## 9.5 V5 Dependencies

V5 يعتمد على V4.

### يضيف

- ERP Pro.

- Integration Hub.

- Connectors.

- Contracts.

- Advanced approvals.

- Talent reputation.

- Full team collaboration.

### لا يبدأ قبل

- ERP essentials.

- Billing.

- Documents.

- Inbox.

- Notifications.

- API foundation.

## 9.6 V6 Dependencies

V6 يعتمد على كل ما سبق.

### يضيف

- Complete platform.

- Enterprise governance.

- Full AI Co-builder.

- Full ERP Suite.

- Full Kabeeri Mall.

- Advanced legal trust network.

- Full developer platform.

- Headless mode.

### لا يبدأ قبل

- Stable commercial platform.

- ERP Pro.

- Cloud.

- Marketplace.

- Integrations.

# 10. What Must Not Be Built Too Early

## 10.1 لا تبني ERP كامل قبل Rabet/Company foundation

لأن ERP يحتاج Company.

## 10.2 لا تبني Talent Marketplace قبل privacy

لأن البيانات المهنية حساسة.

## 10.3 لا تبني Public Mall قبل moderation

لأن أي محتوى عام يحتاج حماية.

## 10.4 لا تبني Marketplace داخلي مفتوح قبل package signing

لأن plugins/modules قد تكسر المنصة.

## 10.5 لا تبني AI actions قبل permissions/rollback

لأن AI قد يغير بيانات حساسة.

## 10.6 لا تبني Cloud قبل self-hosted core مستقر

لأن Cloud سيضاعف التعقيد.

# 11. Dependency Matrix مختصرة

| الجزء | يعتمد على | يخدم لاحقًا |
| --- | --- | --- |
| User | لا شيء | كل النظام |
| Organization | User | Sites, Companies, Billing, Teams |
| Site | Organization | CMS, Commerce, Public pages |
| Company | Organization | Rabet, ERP, Verification |
| Business Profile | Organization/Company | Kabeeri Mall, Leads |
| Professional Profile | User | Talent Marketplace, Offers |
| CMS | Site, Media, Permissions | WordPress Migration, SEO, AI |
| Rabet | Company, Team, Tasks, Verification | Trust, B2B, ERP |
| Kabeeri Mall | Profiles, Search, Reviews | Leads, Sales, Products |
| Commerce | Products, Orders, Customers | ERP, Marketplace, Accounting |
| ERP | Company, Shared Objects | Operations, BI, Governance |
| Teams | Users, Memberships, Tasks | Collaboration, Rabet, HR |
| AI | Permissions, Metadata, Logs | Co-building, Automation |
| Billing | Organization, Plans | Cloud, Pro, ERP, Mall |
| Verification | Company, Documents | Trust Badge, Mall Ranking |
| Reviews | Users, Reviewable Entities | Reputation, Trust |
| Disputes | Inbox, Documents, Moderation | Governance, Trust |
| Marketplace داخلي | Packages, Permissions | Plugins, Modules, Connectors |

# 12. Database Shared IDs Rules

## 12.1 كل جدول مهم يجب أن يحتوي scope

حسب الحاجة:

organization_id
company_id
site_id
user_id

## 12.2 لا تستخدم company_id بدل organization_id دائمًا

لأن بعض الأشياء تخص workspace وليس الشركة القانونية.

مثال:

- Billing قد يكون على Organization.

- Site قد يكون بدون Company.

- Professional Profile يتبع User.

## 12.3 لا تجعل Site هو مركز كل شيء

لأن ERP وRabet وTeam قد يعملون حتى بدون موقع عام.

## 12.4 لا تجعل Company إلزامية في V1

لأن المستخدم يمكن أن يبدأ بموقع عادي قبل التوثيق.

# 13. API Dependency Guidelines

## 13.1 API routes يجب أن تعكس scope

أمثلة:

/api/v1/organizations/{organization}/sites
/api/v1/sites/{site}/content
/api/v1/organizations/{organization}/companies
/api/v1/companies/{company}/verification
/api/v1/business-profiles/{profile}/services
/api/v1/professionals/{profile}/offers

## 13.2 لا تخلط company وsite في endpoints

خطأ:

/api/v1/sites/{site}/employees

أفضل:

/api/v1/companies/{company}/members

لأن الموظفين يتبعون شركة وليس موقعًا.

# 14. UI Navigation Dependency

## 14.1 لوحة الموقع Site Admin

تحتوي على:

- Pages.

- Posts.

- Media.

- SEO.

- Theme.

- Site settings.

## 14.2 لوحة الشركة Company Admin

تحتوي على:

- Team.

- Tasks.

- Verification.

- Business Profile.

- CRM.

- Sales.

- ERP.

## 14.3 لوحة Kabeeri Mall

تحتوي على:

- Business listing.

- Services.

- Products.

- Talent.

- Reviews.

- Leads.

## 14.4 لوحة Platform Admin

تحتوي على:

- Users.

- Organizations.

- Verifications.

- Legal Partners.

- Moderation.

- Billing.

- Marketplace.

# 15. Practical Solo Builder Dependency Order

لو المؤسس يبني وحده باستخدام AI، هذا هو الترتيب العملي:

1. Laravel project
2. Users/Auth
3. Organizations
4. Roles/Permissions
5. Sites
6. CMS Pages/Posts
7. Media
8. Settings
9. Activity Logs
10. Feature Flags
11. Business Profile draft
12. Verification foundation
13. Notifications basic
14. Onboarding basic
15. Tasks basic
16. WordPress Import
17. Commerce Lite
18. Rabet basic

لا تقفز إلى:

- ERP.

- Marketplace.

- AI Co-builder.

- Cloud.

قبل أن يستقر هذا الأساس.

# 16. ملخص قرارات الاعتماديات

يجب اعتماد القرارات التالية:

User مستقل عن الشركات.
Organization هي workspace.
Site هو الواجهة.
Company هو الكيان التجاري.
Business Profile هو الظهور العام.
Professional Profile هو الظهور المهني.
Membership هي علاقة الفرد بالكيان.
Rabet يعتمد على Company + Team + Verification.
Kabeeri Mall يعتمد على Profiles + Search + Moderation.
ERP يعتمد على Company + Shared Business Objects.
AI يعتمد على Permissions + Preview + Approval + Logs.
Billing يخدم كل المنصة وليس Cloud فقط.
Reviews/Reputation نظام مركزي.
Disputes نظام مركزي.
Feature Flags أساسية من V1.
Activity Log أساس Trust من V1.

# 17. جاهزية الانتقال إلى ملف V1

بعد هذا الملحق، ملف V1 يجب أن يبنى بناءً على هذه الخريطة.

V1 لا يعني بناء كل شيء.

V1 يعني بناء الأساس الذي لا يمكن بناء أي شيء بدونه:

Users
Organizations
Sites
Companies foundation
Memberships
Permissions
CMS
Media
Settings
Activity Log
Feature Flags
Business Profile draft
Verification foundation
Notifications basic
Onboarding basic

وبعد ذلك يمكن بدء ملف:

Kabeeri V1 — Core Foundation for CMS + Company OS