# KABEERI — ملحق 4: خريطة الإصدارات الستة ومعايير الانتقال

ملحق للملف الرئيسي + ملحق التأسيس المعماري + ملحق التشغيل + ملحق الترابط

هذا الملف يحدد قواعد تنفيذ الإصدارات الستة لـ Kabeeri، وما الذي يدخل في كل إصدار، وما الذي يمنع دخوله، وما شروط الانتقال من نسخة إلى النسخة التالية.

الهدف:

تحويل الرؤية الكبيرة إلى Release Gates واضحة تمنع تضخم المنتج، وتحافظ على ترتيب البناء الصحيح.

# 1. لماذا نحتاج Release Gates؟

Kabeeri منصة ضخمة تشمل:

CMS
Commerce
ERP
Rabet B2B
Kabeeri Mall
Talent Marketplace
AI Co-builder
Cloud
Marketplace
Integrations
Teams
Legal Verification

بدون Release Gates، سيحدث واحد من الأخطاء التالية:

- بناء Features متقدمة قبل الأساس.

- دخول ERP قبل Company/Team/Permissions.

- دخول Kabeeri Mall قبل moderation/visibility.

- دخول AI قبل permissions/approval/rollback.

- دخول Cloud قبل استقرار self-hosted core.

- دخول Marketplace قبل package security.

- محاولة بناء كل شيء دفعة واحدة.

لذلك كل إصدار يجب أن يكون له:

- Scope واضح.

- ممنوعات واضحة.

- مخرجات واضحة.

- Acceptance Criteria.

- Database readiness.

- Technical readiness.

- Business readiness.

- Go/No-Go decision.

# 2. الإصدارات الستة النهائية

V1: CMS Core Foundation
V2: WordPress Migration + Commerce Foundation
V3: Business Foundation + ERP Essentials
V4: Cloud + Marketplace + Agency Platform
V5: ERP Pro + Integration Hub
V6: Complete CMS + Commerce + ERP Platform

# 3. تعريف Release Gate

Release Gate هو نقطة قرار في نهاية كل إصدار.

لا ننتقل للإصدار التالي إلا إذا تحققت شروط محددة.

## كل Gate يجب أن يجيب على:

هل النسخة مستقرة؟
هل الموديولات الأساسية تعمل؟
هل قاعدة البيانات جاهزة للمرحلة التالية؟
هل الصلاحيات تعمل؟
هل لا يوجد كسر في البيانات؟
هل التجربة قابلة للاستخدام؟
هل يوجد demo حقيقي؟
هل يمكن اختبارها مع مستخدمين فعليين؟

# 4. V1 — CMS Core Foundation

## 4.1 هدف V1

بناء نواة Kabeeri القابلة للتنصيب والاستخدام كموقع CMS بسيط، مع تأسيس البنية التي ستدعم Rabet وKabeeri Mall وCommerce وERP لاحقًا.

V1 ليس مجرد CMS.

V1 هو:

Core Foundation for CMS + Company OS

## 4.2 نطاق V1

### Core

- Users.

- Authentication.

- Organizations.

- Organization memberships.

- Roles.

- Permissions.

- Sites.

- Settings.

- Feature Flags.

- Activity Log.

- Notifications basic.

- Onboarding basic.

### CMS

- Pages.

- Posts.

- Content Types basic.

- Categories.

- Tags.

- Media Library.

- SEO basic.

- Sitemap.

- Robots.txt basic.

- Theme system basic.

- Cache basic.

### Rabet Foundation

- Companies table.

- Company status.

- Business Profile draft.

- Verification status foundation.

- Verification documents foundation.

- Basic team membership foundation.

### Package Foundation

- installed_packages table.

- Plugin manifest concept.

- Theme activation.

- Basic package status.

### Operating Layers Foundation

- Activity logs.

- Feature flags.

- Visibility fields.

- Import/export job foundation.

- Notification foundation.

## 4.3 ما لا يدخل V1

ممنوع في V1:

- ERP كامل.

- Commerce كامل.

- Kabeeri Mall كامل.

- Talent Marketplace.

- Legal Partner Portal.

- Cloud.

- Internal Marketplace عام.

- AI Co-builder كامل.

- Visual Builder كامل.

- Advanced approvals.

- Billing كامل.

- Multi-vendor marketplace.

- Advanced Teams.

- Accounting.

- Payroll.

## 4.4 Database readiness في V1

يجب أن تكون هذه الجداول موجودة أو مخططة كمigrations:

users
user_profiles
organizations
organization_memberships
roles
permissions
role_permission
membership_permission_overrides
sites
settings
feature_flags
feature_flag_overrides
activity_logs
content_types
content_entries
content_revisions
taxonomies
taxonomy_terms
content_term
media_assets
media_usages
companies
company_memberships basic
business_profiles
verification_requests basic
verification_documents basic
installed_packages
package_events
notifications
notification_preferences optional
import_jobs
export_jobs

## 4.5 Technical acceptance criteria

V1 يعتبر ناجحًا تقنيًا إذا:

- يمكن تثبيت النظام من البداية.

- يمكن إنشاء أول admin user.

- يمكن إنشاء Organization.

- يمكن إنشاء Site.

- يمكن إنشاء Pages وPosts.

- يمكن رفع Media.

- يمكن اختيار Theme.

- يمكن نشر صفحة عامة.

- يعمل SEO title/description.

- يعمل sitemap.

- تعمل permissions الأساسية.

- كل action مهم يسجل في Activity Log.

- يمكن إنشاء Business Profile draft.

- يمكن رفع document مبدئي للتوثيق.

- يمكن تفعيل/تعطيل feature flag.

- لا توجد علاقة user بشركة واحدة فقط.

## 4.6 Business acceptance criteria

V1 يعتبر ناجحًا تجاريًا إذا:

- يمكن بناء موقع شركة بسيط.

- يمكن عرضه كـ demo لعميل.

- يمكن لصاحب شركة خدمات صغيرة استخدامه بدل صفحة ثابتة.

- يمكن شرح مسار الترقية لاحقًا إلى Verified Company.

- يمكن إقناع عميل تجريبي أن Kabeeri ليس مجرد WordPress clone.

## 4.7 Demo المطلوب في نهاية V1

Demo حقيقي باسم:

شركة خدمات صغيرة

يحتوي على:

- Home page.

- About page.

- Services page.

- Contact page.

- Blog page.

- Media.

- SEO.

- Business Profile draft.

- Team member invited.

- Activity log.

## 4.8 Gate للانتقال إلى V2

لا نبدأ V2 إلا إذا:

CMS stable
Sites stable
Media stable
SEO basic works
Activity Log works
Organization/Site separation works
Business Profile draft works
Import/export foundation exists
Permissions basic works

# 5. V2 — WordPress Migration + Commerce Foundation

## 5.1 هدف V2

تحويل Kabeeri إلى بديل عملي لمواقع WordPress الصغيرة وبداية بديل WooCommerce بسيط.

## 5.2 نطاق V2

### WordPress Migration

- WordPress XML importer.

- Import posts.

- Import pages.

- Import categories.

- Import tags.

- Import authors.

- Import media.

- Import featured images.

- Preserve slugs.

- Preserve publish dates.

- Basic SEO meta mapping.

- Redirect map basic.

- Migration report.

### CMS Expansion

- Custom Content Types basic.

- Custom fields basic.

- Forms basic.

- Redirects plugin.

- Theme settings.

- Theme overrides basic.

- Blocks/Components basic.

### Commerce Foundation

- Products.

- Product categories.

- Product images.

- SKU.

- Price.

- Stock quantity.

- Simple cart.

- Basic checkout.

- Orders.

- Customers.

- Coupons basic.

- Cash on Delivery.

- Bank transfer.

- Manual payment.

### Rabet / Mall Foundation

- Public Business Profile basic.

- Business directory basic.

- Service listing basic.

- Contact request form.

### Team Foundation

- Basic task management.

- User profile improvements.

- Mentions basic.

- Company membership basic.

## 5.3 ما لا يدخل V2

ممنوع في V2:

- Full ERP.

- Full accounting.

- Cloud.

- Marketplace داخلي مفتوح.

- Full Kabeeri Mall.

- Talent Marketplace كامل.

- Legal Partner Network كامل.

- AI Co-builder كامل.

- Multi-vendor checkout.

- Advanced payments.

- Advanced inventory.

## 5.4 Database readiness في V2

يجب إضافة أو تفعيل:

custom_fields
form_definitions
form_submissions
redirects
products
product_categories
product_media
carts
cart_items
orders
order_items
customers
coupons
service_listings
service_requests
basic_tasks
basic_task_comments

## 5.5 Technical acceptance criteria

V2 يعتبر ناجحًا تقنيًا إذا:

- يمكن استيراد WordPress XML لموقع بسيط.

- يتم استيراد media وربط featured images.

- يتم الحفاظ على slugs قدر الإمكان.

- يظهر migration report.

- يمكن إنشاء product.

- يمكن إضافة product إلى cart.

- يمكن إنشاء order.

- يمكن الدفع manual/COD.

- يمكن عرض business profile للعامة.

- يمكن إرسال contact/service request.

- يمكن إنشاء task basic.

## 5.6 Business acceptance criteria

V2 يعتبر ناجحًا تجاريًا إذا:

- يمكن نقل blog أو موقع WordPress بسيط.

- يمكن بناء متجر بسيط يستقبل طلبات.

- يمكن للشركة عرض خدماتها في directory basic.

- يمكن للعميل إرسال طلب خدمة.

- يمكن تجربة Kabeeri كبديل WordPress/WooCommerce خفيف.

## 5.7 Demo المطلوب في نهاية V2

Demo 1:

موقع WordPress تم نقله إلى Kabeeri

Demo 2:

متجر بسيط يبيع منتجات ويستقبل orders

Demo 3:

Business Profile عام مع خدمات ونموذج طلب

## 5.8 Gate للانتقال إلى V3

لا نبدأ V3 إلا إذا:

WordPress import works for basic sites
Products/orders stable
Customers basic exists
Business profiles public works
Service requests work
Task basic works
Company membership basic exists
Notifications basic works

# 6. V3 — Business Foundation + ERP Essentials

## 6.1 هدف V3

تحويل Kabeeri من CMS/Commerce إلى Business Platform فعلي للشركات الصغيرة.

## 6.2 نطاق V3

### Rabet Company OS Foundation

- Company Verification V1.

- Digital Office basic.

- Team setup.

- Departments.

- Tasks full V1.

- Projects basic.

- Activity feed.

- Early trust record.

### ERP Essentials

- Shared Business Objects.

- CRM Lite.

- Leads.

- Customers timeline.

- Sales Basic.

- Quotations basic.

- Inventory Basic.

- Stock movements.

- Invoicing Basic.

- PDF invoice basic.

- Accounting Starter.

- Purchasing Basic.

- Suppliers.

- Reports Basic.

### Workforce Foundation

- Employee profile.

- Basic evaluations.

- Work history basic.

- Company membership improvements.

### Workflow Foundation

- Workflow Automation V1.

- Event-triggered actions basic.

- Approval status basic.

### Commerce Pro V1

- Product variants basic.

- Discount rules basic.

- Shipping zones basic.

- Tax rules basic.

- Payment gateways initial.

- Abandoned carts basic.

## 6.3 ما لا يدخل V3

ممنوع في V3:

- Full accounting.

- Payroll.

- Manufacturing.

- Full WMS.

- Full legal partner marketplace.

- Full Kabeeri Mall.

- Cloud الكامل.

- Marketplace الداخلي المفتوح.

- Advanced AI.

- Enterprise governance.

## 6.4 Database readiness في V3

يجب إضافة أو تفعيل:

leads
crm_contacts
deals basic
quotations
quotation_items
invoices
invoice_items
suppliers
purchase_orders basic
stock_movements
warehouses basic
projects
departments
evaluations
workflows basic
workflow_runs basic
trust_records basic
verification_reviews

## 6.5 Technical acceptance criteria

V3 يعتبر ناجحًا تقنيًا إذا:

- يمكن إنشاء Lead من Service Request.

- يمكن تحويل Lead إلى Quotation.

- يمكن إنشاء Invoice من Order أو Quotation.

- يمكن خصم المخزون عند Order.

- يمكن عرض customer timeline.

- يمكن تقييم عضو فريق.

- يمكن إدارة Tasks داخل Company.

- يمكن رفع مستندات توثيق ومراجعتها داخليًا.

- يمكن عرض dashboard للمبيعات والمخزون.

## 6.6 Business acceptance criteria

V3 يعتبر ناجحًا تجاريًا إذا:

- شركة صغيرة يمكنها إدارة العملاء والمبيعات والمخزون والفواتير.

- يمكن عرض Rabet كـ Digital Office basic.

- يمكن استخدام النظام لإدارة فريق صغير.

- يمكن استخدامه كبديل مبسط لأدوات كثيرة متفرقة.

## 6.7 Demo المطلوب في نهاية V3

Demo:

شركة خدمات موثقة جزئيًا
تستقبل طلب خدمة
تحوله إلى Lead
تنشئ عرض سعر
تنشئ فاتورة
تدير Tasks للفريق
وتعرض Dashboard

## 6.8 Gate للانتقال إلى V4

لا نبدأ V4 إلا إذا:

Company OS basic works
Tasks full V1 works
CRM Lite works
Invoices basic work
Inventory basic works
Business Profile + Verification foundation stable
Reports basic work
Permissions across company/team stable

# 7. V4 — Cloud + Marketplace + Agency Platform

## 7.1 هدف V4

تحويل Kabeeri إلى منتج تجاري قابل للبيع والتوسع.

## 7.2 نطاق V4

### Cloud

- Kabeeri Cloud V1.

- Site provisioning.

- SSL.

- Domain management.

- Backups.

- Monitoring basic.

- Staging.

### Billing

- Plans.

- Subscriptions.

- Invoices.

- Payment providers.

- Failed payment handling.

- Usage limits.

### Internal Marketplace V1

- Official plugins.

- Official themes.

- Official modules.

- Install from dashboard.

- Package signing.

- Compatibility checks.

- Permission display.

### Kabeeri Mall Expansion

- Services Marketplace V1.

- Products Marketplace basic.

- Featured listings.

- Seller dashboard basic.

- Reviews basic.

- Moderation queue basic.

### Talent Marketplace V1

- Public professional profiles.

- Job offers basic.

- Visibility settings.

- Company-to-professional messaging.

### Rabet Company OS V1

- Verified badge.

- Legal Verification Partner Network V1.

- B2B service marketplace.

- RFQ/Quotation workflow.

- Reputation basic.

- Dispute management basic.

### Agency Platform

- Agency dashboard.

- Manage client sites.

- Bulk backups.

- Bulk updates.

- Client access.

- White label basic.

### Teams & AI

- Kabeeri Teams V1.

- Channels.

- Direct messages.

- Threads.

- System alert channels.

- AI Co-builder V1 for pages/forms/content types/dashboards.

## 7.3 ما لا يدخل V4

ممنوع في V4:

- Full ERP Pro.

- Full Integration Hub.

- Full public developer marketplace.

- Full accounting advanced.

- Payroll.

- Manufacturing.

- Advanced enterprise governance.

- Full AI multi-agent.

## 7.4 Database readiness في V4

يجب إضافة أو تفعيل:

cloud_sites
cloud_domains
subscriptions
billing_accounts
payments
marketplace_listings internal
package_signatures
moderation_queue
reviews
review_reports
talent_profiles public fields
job_offers
legal_partners
legal_partner_users
verification_partner_assignments
disputes basic
conversations/messages
ai_change_plans
ai_change_logs

## 7.5 Technical acceptance criteria

V4 يعتبر ناجحًا تقنيًا إذا:

- يمكن إنشاء موقع Cloud.

- يمكن ربط domain.

- يمكن إنشاء subscription.

- يمكن تثبيت package رسمي.

- يمكن عرض permissions قبل التثبيت.

- يمكن إظهار business/service/product في Kabeeri Mall.

- يمكن إرسال job offer.

- يمكن مكتب محاماة مراجعة verification.

- يمكن استخدام Teams basic.

- يمكن AI بناء صفحة أو form بعد preview/approval.

## 7.6 Business acceptance criteria

V4 يعتبر ناجحًا تجاريًا إذا:

- يمكن بيع Kabeeri Cloud.

- يمكن بيع Pro license.

- يمكن تحصيل رسوم verification.

- يمكن وكالة إدارة عدة مواقع.

- يمكن شركة استخدام Rabet Company OS.

- يمكن للزوار اكتشاف بزنس/خدمة/منتج في Kabeeri Mall.

## 7.7 Demo المطلوب في نهاية V4

Demo 1:

Agency تدير 5 مواقع عملاء من Kabeeri

Demo 2:

شركة موثقة عبر مكتب محاماة تظهر في Kabeeri Mall

Demo 3:

AI يبني landing page + form + dashboard بعد موافقة المستخدم

## 7.8 Gate للانتقال إلى V5

لا نبدأ V5 إلا إذا:

Cloud V1 stable
Billing works
Package install/update works
Rabet Company OS V1 works
Kabeeri Mall V1 works
Talent V1 works
Legal Partner Network V1 works
Teams V1 works
AI Co-builder V1 has safe preview/approval

# 8. V5 — ERP Pro + Integration Hub

## 8.1 هدف V5

تحويل Kabeeri إلى منصة أعمال قوية للشركات الصغيرة والمتوسطة مع تكاملات حقيقية.

## 8.2 نطاق V5

### ERP Pro

- CRM Pro.

- Sales Pro.

- Inventory Pro.

- WMS V1.

- Purchasing Pro.

- Accounting Basic Complete.

- HR Basic.

- Projects.

- Helpdesk.

- POS Basic.

- Contracts.

- Advanced approvals.

### Integration Hub V1

- API credentials vault.

- OAuth connections.

- Webhook subscriptions.

- Sync jobs.

- Retry queue.

- Error logs.

- Field mapping.

- Conflict resolution basic.

- Manual sync.

- Scheduled sync.

### Connectors V1

- Odoo.

- Zoho CRM.

- Zoho Books.

- QuickBooks.

- Xero.

- Daftra.

- Shopify.

- WooCommerce.

### Talent / Workforce Pro

- Advanced evaluations.

- Skills graph.

- Contract workflow.

- Multi-company memberships.

- Reputation scoring.

- HR/Payroll integration foundation.

### AI & Teams

- ERP AI Assistants.

- Explain sync errors.

- Data cleaning assistant.

- Advanced team collaboration.

- Approvals from chat.

## 8.3 ما لا يدخل V5

ممنوع في V5:

- Full Enterprise Suite.

- Full manufacturing/MES.

- Full payroll localization.

- Full BI warehouse.

- Full open public marketplace.

- Digital Twin/IoT.

## 8.4 Database readiness في V5

يجب إضافة أو تفعيل:

deals
pipelines
sales_orders
price_lists
customer_groups
warehouses advanced
inventory_batches
purchase_requisitions
purchase_orders advanced
supplier_bills
chart_of_accounts
journal_entries
general_ledger
accounts_payable
accounts_receivable
employees
hr_documents
projects advanced
helpdesk_tickets
contracts
approval_workflows
approval_requests
integration_connections
sync_jobs
sync_logs
field_mappings
skills_graph
reputation_scores

## 8.5 Technical acceptance criteria

V5 يعتبر ناجحًا تقنيًا إذا:

- CRM pipeline يعمل.

- Sales order يتحول إلى invoice.

- Inventory multi-warehouse يعمل.

- Purchasing cycle basic يعمل.

- Accounting basic complete ينتج P&L basic.

- HR basic يعمل.

- Helpdesk يعمل.

- POS basic يخصم من المخزون.

- Integration Hub يزامن entity مع نظام خارجي.

- Sync errors تظهر بوضوح.

- Approval workflows تعمل.

## 8.6 Business acceptance criteria

V5 يعتبر ناجحًا تجاريًا إذا:

- شركة متوسطة يمكنها إدارة عملياتها اليومية.

- يمكن التكامل مع Odoo أو QuickBooks أو Zoho.

- يمكن بيع ERP modules كمنتجات مدفوعة.

- يمكن بيع connectors.

- يمكن لشركة تعمل بالفعل استخدام Kabeeri كطبقة تشغيل أو تكامل.

## 8.7 Demo المطلوب في نهاية V5

Demo:

شركة تبيع منتجات وخدمات
تدير CRM ومبيعات ومخزون ومحاسبة ومشتريات
وتربط QuickBooks أو Odoo
وتستخدم Teams وApprovals

## 8.8 Gate للانتقال إلى V6

لا نبدأ V6 إلا إذا:

ERP Pro stable
Accounting basic complete works
Integration Hub stable
At least 2 connectors work
Contracts work
Advanced approvals work
Talent reputation works
Cloud/Billing/Marketplace stable

# 9. V6 — Complete Platform Release

## 9.1 هدف V6

الوصول إلى منصة كاملة تجمع CMS + Commerce + ERP + Cloud + Marketplace + AI + Enterprise.

## 9.2 نطاق V6

### CMS Complete

- Advanced WordPress Migrator.

- WooCommerce mapping.

- Elementor/Gutenberg partial mapping.

- SEO Complete.

- Multilingual Complete.

- Visual Builder Complete.

- Theme Builder Complete.

- Headless CMS.

### Commerce Complete

- Advanced checkout.

- Multi-currency.

- Multi-language commerce.

- B2B catalogs.

- Customer groups.

- Subscriptions basic.

- Gift cards.

- Bundles.

- Returns management.

- Shipping carrier integrations.

- POS advanced.

- Headless commerce.

### ERP Complete

- Finance Advanced.

- Accounting Advanced.

- Payroll Modular.

- HR Pro.

- Manufacturing/MRP Basic.

- Warehouse Advanced.

- Assets.

- BI Dashboards.

- Enterprise reporting.

### Enterprise

- SSO/SAML/OAuth.

- Advanced audit logs.

- Multi-company.

- Multi-branch.

- Multi-currency.

- Enterprise governance.

- Compliance exports.

- SIEM/SOC integrations.

### Marketplace Complete

- Internal Marketplace V2.

- Verified developers.

- Paid plugins/modules/themes.

- ERP module marketplace.

- Legal review for payroll/tax modules.

- Kabeeri Mall Complete.

- Multi-vendor operations.

- Sponsored listings.

- Advanced verification.

### AI Complete

- Full AI Co-builder.

- Multi-agent system.

- Developer assistant.

- ERP assistants.

- AI permissions.

- AI audit logs.

- AI rollback.

- AI marketplace skills.

### Integrations Complete

- SAP Business One.

- Microsoft Dynamics 365.

- Oracle NetSuite.

- Advanced Odoo.

- Advanced Shopify.

- Foodics.

- Payment gateways.

- Shipping carriers.

## 9.3 Technical acceptance criteria

V6 يعتبر ناجحًا تقنيًا إذا:

- منصة Cloud مستقرة.

- Self-hosted مستقر.

- Marketplace داخلي يعمل.

- Kabeeri Mall كامل يعمل.

- ERP Suite يعمل للشركات المتوسطة.

- Enterprise connectors تعمل.

- AI Co-builder آمن وقابل للرجوع.

- Governance/Audit/Compliance تعمل.

- Performance monitoring يعمل.

## 9.4 Business acceptance criteria

V6 يعتبر ناجحًا تجاريًا إذا:

- يمكن بيع Kabeeri كبديل WordPress للشركات.

- يمكن بيع Kabeeri كبديل WooCommerce/Shopify في شرائح معينة.

- يمكن بيع ERP Modules للشركات.

- يمكن بيع Cloud subscriptions.

- يمكن بيع Verification services.

- يمكن بيع Marketplace visibility.

- يمكن بيع Enterprise contracts.

- يمكن جذب Developers وPartners.

## 9.5 Demo المطلوب في نهاية V6

Demo كامل:

شركة تبدأ بموقع
تترقى إلى Verified Company عبر Rabet
تبيع خدمات ومنتجات في Kabeeri Mall
تدير فريقها ومهامها
توظف أفراد من Talent Marketplace
تستخدم CRM/Sales/Inventory/Accounting/HR
تربط نظام خارجي مثل Odoo أو QuickBooks
وتستخدم AI لبناء Dashboard وWorkflow جديد

# 10. Release Health Metrics

كل إصدار يجب قياسه بهذه المؤشرات:

## 10.1 Technical Metrics

Installation success rate
Page load time
Error rate
Failed jobs
Database migration success
Backup/restore success
Permission errors
Activity log coverage
Test coverage

## 10.2 Product Metrics

Time to create first site
Time to publish first page
Time to import WordPress site
Time to create product
Time to receive first order
Time to verify company
Time to create business profile

## 10.3 Business Metrics

Active organizations
Active sites
Verified businesses
Published business profiles
Orders created
Service requests
Job offers sent
Subscriptions paid
Churn

## 10.4 Trust Metrics

Verification completion rate
Rejected verification rate
Disputes opened
Disputes resolved
Average response time
Review quality
Trust score distribution

# 11. Go / No-Go Checklist

قبل الانتقال من أي إصدار للذي بعده:

## 11.1 Go إذا:

- Critical bugs مغلقة.

- Database migrations مستقرة.

- Backups تعمل.

- Permissions تعمل.

- Activity logs تغطي الأحداث المهمة.

- Demo قابل للعرض.

- Documentation أساسية موجودة.

- لا يوجد Feature رئيسي مكسور.

## 11.2 No-Go إذا:

- الصلاحيات غير مستقرة.

- البيانات تضيع أو تتكرر.

- migration يكسر النظام.

- لا يوجد rollback للعمليات المهمة.

- Admin experience غير قابلة للاستخدام.

- Feature أساسي غير مكتمل.

- لا يمكن شرح قيمة النسخة للعميل.

# 12. ملخص Release Gates

V1 Gate:
Core + CMS + Organization/Site/Company foundation stable

V2 Gate:
WordPress migration + Commerce foundation + Business directory basic stable

V3 Gate:
Rabet basic + ERP essentials + tasks/team/business flows stable

V4 Gate:
Cloud + Billing + Marketplace + Rabet Company OS + Kabeeri Mall V1 stable

V5 Gate:
ERP Pro + Integration Hub + Connectors + Contracts + Approvals stable

V6 Gate:
Complete Platform ready for commercial scale and enterprise use

# 13. الخلاصة التنفيذية

هذا الملحق يحكم التنفيذ.

أي Feature جديدة يجب أن تحدد:

في أي إصدار تدخل؟
ما الذي تعتمد عليه؟
ما الذي ستخدمه لاحقًا؟
ما الجداول التي تحتاجها؟
ما معايير قبولها؟
هل تؤثر على الصلاحيات؟
هل تؤثر على privacy؟
هل تحتاج activity log؟
هل تحتاج billing؟
هل تحتاج moderation؟
هل تحتاج approvals؟

إذا لم نستطع الإجابة، لا تدخل الـ Feature بعد.

# 14. الخطوة التالية

بعد هذا الملحق، يمكن بناء:

KABEERI — ملحق 5: خريطة الصلاحيات والخصوصية والظهور

ثم بعدها:

Kabeeri V1 — Core Foundation for CMS + Company OS