# KABEERI V1 — Core Foundation for CMS + Company OS

الإصدار الأول من منصة KABEERI / Kabeeri / kabeeri — powered by ADMIT

هذا الملف هو أول ملف تنفيذي حقيقي بعد الملف الرئيسي والملاحق التأسيسية.

V1 ليس الهدف منه بناء كل Kabeeri.

V1 هدفه بناء الأساس الذي لا يمكن أن تقوم المنصة بدونه:

CMS قوي
+ Organizations
+ Sites
+ Company foundation
+ Permissions
+ Media
+ Themes
+ Plugins basic
+ Activity Log
+ Business Profile draft
+ Verification foundation
+ Notifications basic
+ Feature Flags
+ Onboarding basic

الرسالة التنفيذية لـ V1:

Kabeeri V1 هو CMS جديد للشركات، مبني من البداية ليتحول لاحقًا إلى Rabet وCommerce وERP وKabeeri Mall، وليس مجرد WordPress clone.

# 1. هدف V1

## 1.1 الهدف التقني

بناء نواة Laravel مستقرة يمكن استخدامها لإدارة موقع شركة بسيط، مع بنية بيانات وصلاحيات تسمح بإضافة Rabet وCommerce وERP وKabeeri Mall لاحقًا بدون إعادة بناء جذرية.

## 1.2 الهدف التجاري

إطلاق نسخة يمكن عرضها كبديل حديث لـ WordPress للشركات الصغيرة والوكالات، مع رسالة واضحة:

ابدأ بموقع، ثم كبر إلى شركة رقمية متكاملة.

## 1.3 الهدف التجريبي

في نهاية V1 يجب أن نستطيع بناء Demo لشركة خدمات صغيرة تحتوي على:

- موقع رسمي.

- صفحات.

- مقالات.

- ميديا.

- SEO.

- ثيم.

- أعضاء فريق.

- صلاحيات.

- Activity Log.

- Business Profile draft.

- Verification foundation.

# 2. ما هو V1؟

V1 هو:

Core Foundation for CMS + Company OS

يعني:

- المستخدم يرى CMS بسيط ومنظم.

- المطور يرى بنية Core جاهزة للتوسع.

- المستثمر يرى بداية منصة أكبر.

- العميل يرى موقعًا قابلًا للنمو.

# 3. ما ليس V1؟

V1 ليس:

- ERP كامل.

- Commerce كامل.

- Shopify competitor كامل.

- Kabeeri Mall كامل.

- Talent Marketplace.

- Legal Partner Portal.

- AI Co-builder كامل.

- Cloud كامل.

- Developer Marketplace عام.

- Visual Builder كامل.

- Accounting.

- Payroll.

- Multi-vendor marketplace.

أي محاولة لإدخال هذه الأجزاء في V1 ستشتت المشروع وتؤخر الإطلاق.

# 4. Stack التقني المقترح لـ V1

## 4.1 Backend

PHP 8.3+
Laravel 11/12 حسب وقت التنفيذ
MySQL 8+
Redis-ready لكن ليس إلزاميًا في البداية
Queue system جاهز

## 4.2 Admin UI

التوصية للبناء الفردي بالـ AI:

Laravel Blade + Livewire

أو:

Filament Admin

### القرار المقترح

استخدم:

Laravel + Filament في البداية

لأن Filament يوفر بسرعة:

- CRUD.

- Tables.

- Forms.

- Permissions integration.

- Admin panels.

- Relation managers.

- Widgets.

ثم لاحقًا يمكن بناء UI مخصص.

## 4.3 Frontend للمواقع العامة

Blade themes
Tailwind CSS
Alpine.js عند الحاجة

لا نبدأ بـ React للواجهة العامة في V1.

## 4.4 Build Tools

Vite
Tailwind CSS
Laravel Pint
Pest أو PHPUnit

# 5. مبادئ V1 الحاكمة

## 5.1 لا User تابع لشركة واحدة

خطأ ممنوع:

users.company_id

الصحيح:

users
organization_memberships
company_memberships

## 5.2 Organization هي الـ Workspace

كل شيء تقريبًا يبدأ من Organization.

## 5.3 Site هو الواجهة الرقمية

Site ليس Company.

## 5.4 Company هو الكيان التجاري

Company قد يكون غير موثق في V1، لكن يجب وجود foundation.

## 5.5 Business Profile هو الظهور العام

في V1 يكون draft، ولا نحتاج Kabeeri Mall كامل.

## 5.6 الصلاحيات من البداية

RBAC يجب أن يدخل V1.

## 5.7 Activity Log من البداية

كل حدث مهم يسجل.

## 5.8 Visibility من البداية

أي محتوى أو بروفايل يحتاج visibility.

## 5.9 Feature Flags من البداية

حتى لو بسيطة.

## 5.10 Modules بدون فوضى

نجهز package foundation، لكن لا نفتح Marketplace.

# 6. V1 Modules

## 6.1 Core Module

يشمل:

- Users.

- Auth.

- User profiles.

- Organizations.

- Memberships.

- Roles.

- Permissions.

- Settings.

- Feature Flags.

- Activity Logs.

- Notifications basic.

## 6.2 Site Module

يشمل:

- Sites.

- Domains/subdomains foundation.

- Site settings.

- Site language.

- Site timezone.

- Theme association.

## 6.3 CMS Module

يشمل:

- Content Types.

- Pages.

- Posts.

- Content entries.

- Revisions.

- Categories.

- Tags.

- SEO fields.

- Sitemap basic.

- Robots.txt basic.

## 6.4 Media Module

يشمل:

- Media upload.

- Media library.

- Alt text.

- Captions.

- File metadata.

- Public/private visibility foundation.

## 6.5 Theme Module

يشمل:

- Theme registration.

- Theme activation.

- Default theme.

- Theme settings basic.

- Blade templates.

## 6.6 Package Foundation

يشمل:

- Installed packages.

- Package status.

- Plugin activation/deactivation basic.

- Package manifest concept.

## 6.7 Rabet Foundation

يشمل:

- Companies table.

- Company membership basic.

- Business Profile draft.

- Verification request foundation.

- Verification documents foundation.

## 6.8 Operating Foundation

يشمل:

- Notifications basic.

- Import/export jobs foundation.

- Feature flags.

- Settings.

- System status.

- Backup foundation.

# 7. V1 User Stories

## 7.1 صاحب شركة يريد إنشاء موقع

As a business owner
I want to register and create an organization and site
So I can publish my company website

## 7.2 محرر يريد إنشاء صفحة

As an editor
I want to create and publish pages
So visitors can see company content

## 7.3 صاحب موقع يريد رفع صور

As a site admin
I want to upload media
So I can use images in pages and posts

## 7.4 صاحب شركة يريد تجهيز بروفايل بزنس

As a business owner
I want to create a business profile draft
So I can later appear in Kabeeri Mall

## 7.5 صاحب شركة يريد دعوة عضو فريق

As an organization owner
I want to invite a team member
So they can help manage the site

## 7.6 المدير يريد رؤية النشاط

As an admin
I want to see activity logs
So I know who changed what

# 8. Roles الأساسية في V1

## 8.1 Platform Super Admin

صلاحيات كاملة لإدارة المنصة في بيئة التطوير أو التشغيل.

## 8.2 Organization Owner

مالك الـ Organization.

يمكنه:

- إدارة Organization.

- إنشاء Sites.

- دعوة أعضاء.

- إدارة roles.

- إدارة settings.

## 8.3 Organization Admin

مدير على Organization.

## 8.4 Site Admin

يدير موقعًا محددًا.

## 8.5 Editor

ينشئ ويعدل وينشر المحتوى حسب الصلاحيات.

## 8.6 Author

ينشئ محتوى، لكن قد لا ينشر.

## 8.7 Viewer

يرى فقط.

## 8.8 Company Admin basic

يدير Company foundation وBusiness Profile draft.

# 9. Permissions الأساسية في V1

## 9.1 Organization Permissions

organization.view
organization.manage
organization.settings.manage
organization.members.invite
organization.members.remove
organization.roles.manage

## 9.2 Site Permissions

site.view_admin
site.create
site.manage
site.settings.manage

## 9.3 Content Permissions

content.create
content.edit
content.publish
content.archive
content.delete
content.restore
content.seo.manage

## 9.4 Media Permissions

media.view
media.upload
media.edit
media.delete

## 9.5 Theme Permissions

theme.view
theme.activate
theme.manage

## 9.6 Package Permissions

plugin.view
plugin.activate
plugin.deactivate
package.manage

## 9.7 Company/Rabet Foundation Permissions

company.view
company.create
company.manage
business_profile.view
business_profile.manage
verification.submit
verification.documents.upload

## 9.8 System Permissions

activity_log.view
settings.manage
feature_flags.manage
system_status.view

# 10. قاعدة بيانات V1

هذا القسم يحدد الجداول الأساسية التي يجب بناؤها في V1.

## 10.1 users

id
name
email
email_verified_at
phone nullable
phone_verified_at nullable
password
avatar_path nullable
locale default ar
timezone default Africa/Cairo
status default active
last_login_at nullable
remember_token
created_at
updated_at
deleted_at nullable

### ملاحظات

- لا يوجد company_id.

- لا يوجد role ثابت.

- user مستقل.

## 10.2 user_profiles

id
user_id
bio nullable
country nullable
city nullable
website_url nullable
social_links json nullable
visibility default private
created_at
updated_at

## 10.3 organizations

id
name
slug
owner_user_id
status default active
plan default free
billing_status nullable
country nullable
timezone default Africa/Cairo
locale default ar
settings json nullable
created_at
updated_at
deleted_at nullable

## 10.4 organization_memberships

id
organization_id
user_id
role_id nullable
job_title nullable
membership_type default owner/status specific
status default active
start_date nullable
end_date nullable
invited_by nullable
invited_at nullable
accepted_at nullable
visibility default organization_only
metadata json nullable
created_at
updated_at
deleted_at nullable

### membership_type values

owner
admin
employee_full_time
employee_part_time
freelancer
contractor
consultant
external_collaborator

## 10.5 roles

id
organization_id nullable
company_id nullable
site_id nullable
name
slug
scope
is_system default false
created_at
updated_at

### scope values

platform
organization
company
site
module

## 10.6 permissions

id
name
slug
group
description nullable
created_at
updated_at

## 10.7 role_permission

role_id
permission_id
created_at

## 10.8 membership_permission_overrides

id
membership_type
membership_id
permission_id
effect
reason nullable
created_by nullable
created_at

### effect values

allow
deny

## 10.9 sites

id
organization_id
company_id nullable
name
slug
domain nullable
subdomain nullable
site_type default website
status default active
language default ar
timezone default Africa/Cairo
theme_id nullable
settings json nullable
created_at
updated_at
deleted_at nullable

### site_type values

website
blog
store
portal
landing
internal_portal

## 10.10 settings

id
scope_type
scope_id nullable
key
value json nullable
type default string
is_encrypted default false
created_at
updated_at

## 10.11 feature_flags

id
key
description nullable
default_value boolean
status default active
created_at
updated_at

## 10.12 feature_flag_overrides

id
feature_flag_id
scope_type
scope_id
value boolean
created_at
updated_at

## 10.13 activity_logs

id
organization_id nullable
company_id nullable
site_id nullable
actor_user_id nullable
action
subject_type nullable
subject_id nullable
description nullable
ip_address nullable
user_agent nullable
metadata json nullable
created_at

## 10.14 content_types

id
site_id
name
slug
is_system default false
supports_seo default true
supports_revisions default true
supports_categories default false
supports_tags default false
settings json nullable
created_at
updated_at

### Default content types

page
post

## 10.15 content_entries

id
site_id
content_type_id
author_user_id nullable
title
slug
excerpt nullable
content longtext nullable
status default draft
visibility default public
published_at nullable
scheduled_at nullable
featured_media_id nullable
seo_title nullable
seo_description nullable
canonical_url nullable
metadata json nullable
created_at
updated_at
deleted_at nullable

### status values

draft
review
published
scheduled
archived
trashed

### visibility values

public
private
unlisted
organization_only
members_only

## 10.16 content_revisions

id
content_entry_id
user_id nullable
title
content longtext nullable
metadata json nullable
created_at

## 10.17 taxonomies

id
site_id
name
slug
type
hierarchical default false
settings json nullable
created_at
updated_at

## 10.18 taxonomy_terms

id
taxonomy_id
parent_id nullable
name
slug
description nullable
seo_title nullable
seo_description nullable
created_at
updated_at

## 10.19 content_term

content_entry_id
term_id
created_at

## 10.20 media_assets

id
organization_id
site_id nullable
company_id nullable
uploaded_by nullable
disk
path
filename
original_filename
mime_type
size
width nullable
height nullable
alt_text nullable
caption nullable
visibility default public
metadata json nullable
created_at
updated_at
deleted_at nullable

## 10.21 media_usages

id
media_asset_id
usable_type
usable_id
field_name nullable
created_at

## 10.22 themes

id
name
slug
version
publisher nullable
description nullable
screenshot_path nullable
status default active
supports json nullable
settings_schema json nullable
created_at
updated_at

## 10.23 installed_packages

id
organization_id nullable
site_id nullable
package_type
name
slug
version
status
source default local
publisher nullable
manifest json nullable
permissions json nullable
installed_by nullable
installed_at nullable
activated_at nullable
created_at
updated_at

### package_type values

plugin
theme
module
suite
connector
ai_skill
template
industry_solution

## 10.24 package_events

id
installed_package_id
event
status
message nullable
metadata json nullable
created_at

## 10.25 companies

id
organization_id
legal_name nullable
trade_name
slug
country nullable
city nullable
legal_type nullable
registration_number nullable
tax_number nullable
industry nullable
company_size nullable
status default draft
verification_status default not_submitted
verified_at nullable
verification_expires_at nullable
trust_score nullable
created_at
updated_at
deleted_at nullable

## 10.26 company_memberships

id
company_id
user_id
organization_membership_id nullable
role_id nullable
job_title nullable
department_id nullable
manager_user_id nullable
contract_type nullable
employment_type nullable
status default active
start_date nullable
end_date nullable
public_work_history default false
created_at
updated_at
deleted_at nullable

## 10.27 business_profiles

id
company_id nullable
organization_id
site_id nullable
name
slug
description nullable
short_description nullable
industry nullable
category_id nullable
country nullable
city nullable
address nullable
service_areas json nullable
phone nullable
email nullable
website_url nullable
logo_media_id nullable
cover_media_id nullable
status default draft
visibility default private
verification_badge_status default none
rating_average nullable
rating_count default 0
created_at
updated_at

### status values

draft
pending_review
published
suspended
archived

## 10.28 verification_requests

id
company_id
requested_by nullable
country nullable
verification_level default basic
status default not_submitted
assigned_partner_id nullable
submitted_at nullable
reviewed_at nullable
verified_at nullable
expires_at nullable
rejection_reason nullable
notes nullable
created_at
updated_at

## 10.29 verification_documents

id
verification_request_id nullable
company_id
uploaded_by nullable
document_type
file_media_id
document_number nullable
issued_at nullable
expires_at nullable
status default pending
review_notes nullable
created_at
updated_at

## 10.30 notifications

id
recipient_user_id
organization_id nullable
company_id nullable
type
title
body nullable
action_url nullable
read_at nullable
priority default normal
metadata json nullable
created_at
updated_at

## 10.31 import_jobs

id
organization_id nullable
site_id nullable
company_id nullable
import_type
source_system nullable
status default pending
source_file_media_id nullable
started_by nullable
started_at nullable
completed_at nullable
summary json nullable
errors json nullable
metadata json nullable
created_at
updated_at

## 10.32 export_jobs

id
organization_id nullable
site_id nullable
company_id nullable
export_type
status default pending
file_media_id nullable
requested_by nullable
started_at nullable
completed_at nullable
summary json nullable
created_at
updated_at

## 10.33 countries

id
iso2
iso3 nullable
name
native_name nullable
default_currency nullable
default_language nullable
phone_code nullable
status default active
created_at
updated_at

## 10.34 currencies

id
code
name
symbol nullable
decimal_places default 2
status default active
created_at
updated_at

# 11. Indexes مهمة في V1

يجب إضافة indexes على:

users.email
organizations.slug
organization_memberships.organization_id
organization_memberships.user_id
sites.organization_id
sites.slug
sites.domain
sites.subdomain
content_entries.site_id
content_entries.content_type_id
content_entries.slug
content_entries.status
content_entries.published_at
media_assets.organization_id
media_assets.site_id
companies.organization_id
companies.slug
business_profiles.slug
activity_logs.organization_id
activity_logs.site_id
activity_logs.company_id
activity_logs.actor_user_id
activity_logs.created_at
notifications.recipient_user_id
notifications.read_at

Composite indexes:

unique(sites.organization_id, sites.slug)
unique(content_entries.site_id, content_entries.slug)
unique(content_types.site_id, content_types.slug)
unique(taxonomies.site_id, taxonomies.slug)
unique(taxonomy_terms.taxonomy_id, taxonomy_terms.slug)

# 12. Laravel Folder Structure لـ V1

app/
  Core/
    Auth/
      Models/
      Actions/
      Policies/
    Organizations/
      Models/
      Actions/
      Policies/
      Events/
    Permissions/
      Models/
      Services/
      Policies/
    Sites/
      Models/
      Actions/
      Policies/
    Settings/
      Models/
      Services/
    FeatureFlags/
      Models/
      Services/
    Activity/
      Models/
      Actions/
      Listeners/
    Media/
      Models/
      Actions/
      Policies/
    Notifications/
      Models/
      Actions/
    Packages/
      Models/
      Actions/
      Services/
    Localization/
      Models/
      Seeders/

  CMS/
    Content/
      Models/
      Actions/
      Policies/
      Events/
      Listeners/
      Http/
    Taxonomies/
      Models/
      Actions/
    SEO/
      Services/
    Themes/
      Models/
      Services/
      Actions/

  Rabet/
    Companies/
      Models/
      Actions/
      Policies/
    BusinessProfiles/
      Models/
      Actions/
      Policies/
    Verification/
      Models/
      Actions/
      Policies/

  Support/
    Enums/
    Traits/
    ValueObjects/
    Helpers/

# 13. Core Models في V1

## 13.1 User

مسار مقترح:

app/Core/Auth/Models/User.php

العلاقات:

profile
organizationMemberships
companyMemberships
ownedOrganizations
contentEntries
mediaAssets
notifications
activityLogs

## 13.2 Organization

app/Core/Organizations/Models/Organization.php

العلاقات:

owner
memberships
users through memberships
sites
companies
settings
activityLogs

## 13.3 Site

app/Core/Sites/Models/Site.php

العلاقات:

organization
company
contentTypes
contentEntries
mediaAssets
theme
settings

## 13.4 ContentEntry

app/CMS/Content/Models/ContentEntry.php

العلاقات:

site
contentType
author
featuredMedia
terms
revisions

## 13.5 MediaAsset

app/Core/Media/Models/MediaAsset.php

العلاقات:

organization
site
company
uploadedBy
usages

## 13.6 Company

app/Rabet/Companies/Models/Company.php

العلاقات:

organization
memberships
businessProfile
verificationRequests

## 13.7 BusinessProfile

app/Rabet/BusinessProfiles/Models/BusinessProfile.php

العلاقات:

organization
company
site
logo
cover

# 14. Policies المطلوبة في V1

يجب وجود Policies لـ:

OrganizationPolicy
SitePolicy
ContentEntryPolicy
MediaAssetPolicy
ThemePolicy
InstalledPackagePolicy
CompanyPolicy
BusinessProfilePolicy
VerificationRequestPolicy
VerificationDocumentPolicy
ActivityLogPolicy
FeatureFlagPolicy

# 15. Actions الأساسية في V1

بدل وضع business logic داخل controllers، نستخدم Actions.

## 15.1 Core Actions

CreateOrganization
InviteOrganizationMember
AcceptOrganizationInvitation
AssignRoleToMembership
CreateSite
UpdateSiteSettings

## 15.2 CMS Actions

CreateContentEntry
UpdateContentEntry
PublishContentEntry
ArchiveContentEntry
CreateContentRevision
AttachTermToContent

## 15.3 Media Actions

UploadMediaAsset
UpdateMediaMetadata
DeleteMediaAsset
TrackMediaUsage

## 15.4 Theme/Package Actions

RegisterTheme
ActivateTheme
InstallPackage
ActivatePackage
DeactivatePackage

## 15.5 Rabet Foundation Actions

CreateCompany
CreateBusinessProfileDraft
UpdateBusinessProfile
SubmitVerificationRequest
UploadVerificationDocument

## 15.6 Activity Actions

LogActivity

# 16. Events في V1

## 16.1 Core Events

UserRegistered
OrganizationCreated
MemberInvited
MemberJoined
SiteCreated
SettingChanged

## 16.2 CMS Events

ContentCreated
ContentUpdated
ContentPublished
ContentArchived
MediaUploaded
ThemeActivated

## 16.3 Package Events

PackageInstalled
PackageActivated
PackageDeactivated

## 16.4 Rabet Foundation Events

CompanyCreated
BusinessProfileDraftCreated
VerificationRequestCreated
VerificationDocumentUploaded

# 17. Listeners في V1

LogUserRegistration
LogOrganizationCreated
CreateDefaultOrganizationRoles
CreateDefaultSiteContentTypes
CreateDefaultPages
LogSiteCreated
CreateContentRevision
LogContentPublished
UpdateSitemap
ClearPageCache
LogMediaUploaded
LogThemeActivated
LogPackageActivated
LogBusinessProfileUpdated
CreateNotificationForMemberInvitation

# 18. Admin UI Scope في V1

## 18.1 Login/Register

- تسجيل حساب.

- تسجيل دخول.

- نسيان كلمة المرور.

- Email verification optional.

## 18.2 Setup Wizard

بعد التسجيل:

Step 1: Create Organization
Step 2: Create Site
Step 3: Choose Theme
Step 4: Create first page
Step 5: Optional Business Profile Draft
Step 6: Optional Invite Team Member

## 18.3 Organization Dashboard

يعرض:

- Sites count.

- Members count.

- Recent activity.

- Quick actions.

## 18.4 Site Dashboard

يعرض:

- Pages count.

- Posts count.

- Media count.

- Published content.

- Drafts.

## 18.5 Content UI

Screens:

Pages list
Create page
Edit page
Publish page
Posts list
Create post
Edit post
Categories
Tags

## 18.6 Media Library UI

- Upload file.

- List media.

- Edit alt/caption.

- Copy URL.

- Delete.

## 18.7 Appearance UI

- Themes list.

- Activate theme.

- Theme details.

## 18.8 Plugins UI basic

- Installed packages list.

- Activate/deactivate.

- Status.

## 18.9 Business UI

Business Profile Draft
Verification Foundation
Upload Verification Document

## 18.10 Team UI

Members list
Invite member
Roles basic

## 18.11 System UI

Activity Log
Settings
Feature Flags basic
System Status
Import/Export Jobs placeholder

# 19. V1 Navigation

Dashboard
Content
  Pages
  Posts
  Categories
  Tags
Media
Appearance
  Themes
Plugins
Business
  Business Profile
  Verification
Team
  Members
  Roles
System
  Activity Log
  Settings
  System Status

ممنوع في V1 إظهار قوائم ERP كاملة أو Commerce كامل حتى لا يتشتت المنتج.

# 20. Public Site Rendering

## 20.1 المطلوب

- Render homepage.

- Render page by slug.

- Render posts archive.

- Render single post.

- Render categories/tags basic.

- 404 page.

- SEO meta.

- Sitemap.

## 20.2 Theme Templates

Default theme يجب أن يحتوي:

layout.blade.php
home.blade.php
page.blade.php
post.blade.php
archive.blade.php
404.blade.php
partials/header.blade.php
partials/footer.blade.php

# 21. Default Theme في V1

## 21.1 اسم مقترح

Kabeeri Starter

## 21.2 يحتوي على

- Header.

- Footer.

- Hero section.

- Page layout.

- Blog layout.

- Responsive layout.

- RTL support.

- Basic colors.

- Business-friendly design.

## 21.3 لا يحتاج

- Visual builder.

- Complex animations.

- Theme marketplace.

# 22. SEO في V1

## 22.1 Fields

كل ContentEntry يحتوي على:

seo_title
seo_description
canonical_url
slug
published_at

## 22.2 Features

- Meta title.

- Meta description.

- Canonical.

- Sitemap basic.

- Robots.txt basic.

- OpenGraph basic optional.

## 22.3 لا يدخل في V1

- Advanced schema.

- SEO scoring.

- Keyword tracking.

- AI SEO كامل.

# 23. Media في V1

## 23.1 Supported uploads

jpg
jpeg
png
webp
svg بحذر
pdf

## 23.2 Security

- Validate mime type.

- Validate size.

- Store safely.

- Prevent executable uploads.

## 23.3 Metadata

- filename.

- original filename.

- size.

- mime.

- width/height.

- alt text.

- caption.

# 24. Activity Log في V1

## 24.1 Events يجب تسجيلها

user_registered
organization_created
site_created
member_invited
role_assigned
page_created
page_updated
page_published
post_created
post_published
media_uploaded
theme_activated
plugin_activated
business_profile_updated
verification_document_uploaded
setting_changed

## 24.2 UI

Activity Log screen تعرض:

- action.

- actor.

- subject.

- date.

- organization/site/company.

# 25. Notifications في V1

## 25.1 In-app فقط كبداية

Notifications basic:

- Member invited.

- Content submitted for review optional.

- Verification document uploaded.

- System alert.

## 25.2 لا يدخل في V1

- SMS.

- WhatsApp.

- Push notifications.

- Advanced preferences.

# 26. Feature Flags في V1

## 26.1 Flags مبدئية

enable_business_profile
enable_verification_foundation
enable_plugins
enable_themes
enable_import_export
enable_notifications
enable_system_status

## 26.2 الهدف

- تشغيل/إيقاف أجزاء أثناء التطوير.

- تجهيز الخطط المستقبلية.

- تقليل خطر features غير مكتملة.

# 27. Settings في V1

## 27.1 Organization Settings

name
country
language
timezone

## 27.2 Site Settings

site_name
site_description
language
timezone
homepage_id
posts_page_id
seo_defaults

## 27.3 System Settings

app_name
maintenance_mode optional
upload_limits

# 28. Import/Export Foundation في V1

## 28.1 المطلوب

- import_jobs table.

- export_jobs table.

- UI placeholder.

- status tracking.

## 28.2 لا يدخل

- WordPress importer كامل.

- WooCommerce importer.

- Shopify importer.

لكن V1 يجب أن يكون جاهزًا لـ V2.

# 29. Backup Foundation في V1

## 29.1 المطلوب

- Backup command basic.

- Export database optional.

- Export media optional لاحقًا.

- System Status يظهر backup readiness.

## 29.2 لا يدخل

- Cloud backup.

- Scheduled backups advanced.

- One-click restore كامل.

# 30. System Status في V1

Screen تعرض:

App version
PHP version
Laravel version
Database status
Storage status
Queue status
Cache status
Upload max size
Disk free space optional

# 31. Localization في V1

## 31.1 مطلوب

- Arabic UI ready.

- English UI ready.

- RTL support.

- locale على users/sites.

- timezone.

- countries seed.

- currencies seed.

## 31.2 Default

locale: ar
country: EG optional
timezone: Africa/Cairo
currency: EGP optional

# 32. Security في V1

## 32.1 Must-have

- Password hashing.

- CSRF protection.

- Request validation.

- RBAC.

- Policies.

- File validation.

- SQL injection protection via ORM.

- XSS awareness في content rendering.

- Activity logs.

## 32.2 Should-have

- MFA foundation.

- Private file storage support.

- Sensitive access logs table optional.

# 33. Performance في V1

## 33.1 Must-have

- Pagination.

- Indexes.

- Cache-ready config.

- Queue-ready config.

- Avoid N+1 queries.

- Public page render efficient.

## 33.2 لا يدخل

- CDN كامل.

- Search engine خارجي.

- Multi-server scaling.

# 34. Testing في V1

## 34.1 Must-have tests

Auth tests
Organization creation test
Membership test
Permission test
Site creation test
Page creation test
Page publishing test
Media upload test
Business profile draft test
Activity log test
Feature flag test

## 34.2 Should-have tests

Theme activation test
Plugin activation test
Verification document upload test
Notification creation test

# 35. Seeders في V1

يجب توفير seeders لـ:

PermissionsSeeder
RolesSeeder
CountriesSeeder
CurrenciesSeeder
DefaultThemeSeeder
DefaultContentTypesSeeder
DemoOrganizationSeeder optional
DemoSiteSeeder optional
DemoBusinessProfileSeeder optional

# 36. Installer في V1

## 36.1 الهدف

تمكين self-hosted installation.

## 36.2 خطوات installer

Check requirements
Database configuration
Run migrations
Create admin user
Create default organization
Create default site
Choose language
Finish setup

## 36.3 لا يدخل

- Marketplace install.

- Cloud provisioning.

- Multi-tenant automation.

# 37. CLI Commands في V1

Commands مقترحة:

php artisan kabeeri:install
php artisan kabeeri:create-admin
php artisan kabeeri:seed-defaults
php artisan kabeeri:system-status
php artisan kabeeri:backup
php artisan kabeeri:theme:register
php artisan kabeeri:package:validate

# 38. V1 Build Order — ترتيب البناء العملي

لو هتبني لوحدك بالـ AI، اتبع هذا الترتيب بالضبط.

## المرحلة 1 — Laravel Base

Create Laravel project
Configure database
Install auth starter
Install Filament/Livewire
Configure Tailwind/RTL
Setup testing
Setup Pint/Pest

## المرحلة 2 — Core Identity

Users
UserProfile
Organizations
OrganizationMemberships
Roles
Permissions
Policies
Default roles/permissions seeders

## المرحلة 3 — Sites

Sites table
Site model
Create site action
Site settings
Site dashboard
Domain/subdomain fields

## المرحلة 4 — CMS

ContentTypes
ContentEntries
Pages
Posts
Taxonomies
Terms
Revisions
Publish workflow
SEO fields
Public rendering

## المرحلة 5 — Media

MediaAssets
Upload
Metadata
Media library UI
Featured image relation

## المرحلة 6 — Themes

Themes table
Default theme
Theme activation
Blade templates
Public site theme rendering

## المرحلة 7 — Activity Log

Activity logs table
LogActivity action
Listeners
Activity screen

## المرحلة 8 — Business Foundation

Companies
Company memberships basic
Business profiles draft
Verification requests basic
Verification documents basic

## المرحلة 9 — Operating Foundation

Feature flags
Notifications basic
Settings
Import/export jobs foundation
System status
Backup command

## المرحلة 10 — Polish & Demo

Onboarding wizard
Demo seed data
V1 demo site
Testing
Documentation
Bug fixing

# 39. AI Build Prompts مقترحة

## 39.1 للـ migrations

ابني Laravel migration لجدول organizations حسب schema التالي، مع indexes وsoft deletes، بدون أي business logic.

## 39.2 للـ model

ابني Model Organization مع العلاقات التالية فقط، واستخدم casts للـ settings JSON.

## 39.3 للـ policy

ابني OrganizationPolicy تعتمد على PermissionService، ولا تضع الصلاحيات hardcoded إلا عبر permission slugs.

## 39.4 للـ tests

اكتب Feature Test يتأكد أن Organization Owner يستطيع إنشاء Site، وأن Viewer لا يستطيع.

## 39.5 للـ UI

ابني Filament Resource لإدارة Pages يدعم title, slug, status, visibility, seo_title, seo_description.

# 40. Definition of Done لـ V1

V1 يعتبر مكتملًا فقط إذا:

يمكن تثبيت النظام من الصفر
يمكن إنشاء admin
يمكن إنشاء Organization
يمكن إنشاء Site
يمكن اختيار Theme
يمكن إنشاء Page ونشرها
يمكن إنشاء Post ونشره
يمكن رفع Media
يمكن ضبط SEO basic
يمكن رؤية الموقع العام
يمكن دعوة member
تعمل الصلاحيات الأساسية
تعمل Activity Logs
يمكن إنشاء Business Profile draft
يمكن رفع Verification Document basic
تعمل Feature Flags basic
توجد System Status page
توجد tests أساسية
يوجد Demo لشركة خدمات صغيرة

# 41. V1 Demo النهائي

## 41.1 اسم الديمو

Kabeeri Demo — Digital Marketing Agency

## 41.2 يحتوي على

### Public Website

- Home.

- About.

- Services.

- Blog.

- Contact.

### Admin

- Organization.

- Site.

- Pages.

- Posts.

- Media.

- Theme.

- Business Profile draft.

- Team member.

- Activity log.

### Rabet foundation

- Company draft.

- Verification request draft.

- Uploaded document sample.

# 42. V1 Documentation المطلوبة

يجب كتابة Docs مختصرة:

Installation Guide
Admin Guide
Content Management Guide
Theme Basics
Roles & Permissions Guide
Business Profile Draft Guide
Developer Notes

# 43. V1 Release Gate

لا ننتقل إلى V2 إلا إذا:

CMS stable
Sites stable
Media stable
SEO basic works
Activity Log works
Organization/Site/Company separation works
Business Profile draft works
Import/export foundation exists
Permissions basic works
Demo complete
Critical bugs fixed

# 44. ما يمهد له V1 في V2

V1 يمهد لـ V2 عبر:

Content model → WordPress Migration
Media model → Media import
SEO fields → SEO migration
Import jobs → WordPress importer
Site structure → Multiple sites
Business profile → Business directory
Package foundation → Official plugins
Theme system → Better themes

# 45. أخطاء ممنوعة في V1

## 45.1 لا تبني ERP في V1

## 45.2 لا تبني Commerce كامل في V1

## 45.3 لا تجعل User تابعًا لشركة واحدة

## 45.4 لا تؤجل الصلاحيات

## 45.5 لا تؤجل Activity Log

## 45.6 لا تبدأ بـ Visual Builder ضخم

## 45.7 لا تخلط Site مع Company

## 45.8 لا تفتح Marketplace للمطورين

## 45.9 لا تبني AI Co-builder كامل

## 45.10 لا تعرض كل الموديولات في UI

# 46. ملخص V1 التنفيذي

V1 يجب أن ينجز التالي:

بناء CMS فعلي
مع Organization وSite وCompany foundation
وصلاحيات وActivity Log
وثيم وميديا وSEO
وبروفايل بزنس مبدئي
وتوثيق مبدئي
جاهز للهجرة من WordPress في V2
وجاهز للتوسع إلى Commerce/Rabet/ERP لاحقًا

القاعدة النهائية:

V1 لا يبني Kabeeri كله، لكنه يبني الأساس الذي يجعل Kabeeri كله ممكنًا.

# 47. الخطوة التالية بعد اعتماد V1

بعد اعتماد هذا الملف، يتم إنشاء الملف التالي فقط عند القرار:

KABEERI V2 — WordPress Migration + Commerce Foundation

لكن لا نبدأ V2 إلا بعد تنفيذ V1 أو اعتماد خطة تنفيذه بالكامل.