KABEERI V1 Sprint 1 Coding Plan

خطة أول Sprint تنفيذية لبناء نواة Kabeeri على Laravel + Filament

KABEERI / Kabeeri — powered by ADMIT

الحالة: Canonical Draft 1.0 | اللغة: العربية | قابل للتنفيذ داخل Laravel Modular Monolith

# 1. هدف Sprint 1

الخروج بنواة Laravel قابلة للتشغيل تحتوي Auth، Users، Organizations، Memberships، Roles/Permissions، Sites، Activity Log، Feature Flags، وأول Filament navigation بسيط.

# 2. المخرجات النهائية

• Laravel app يعمل محليًا.

• Filament admin مثبت ومؤمن.

• أول migrations الأساسية تعمل.

• Models وعلاقاتها الأساسية موجودة.

• Policies مبدئية لـ Organization/Site.

• Seeders لأدوار وصلاحيات V1.

• Filament Resources لـ Organizations, Sites, Users, Activity Logs.

• Feature tests تمر بنجاح.

• Git history صغير ومنظم.

# 3. ترتيب الأيام

| اليوم | المهمة |
| --- | --- |
| Day 1 | Setup Laravel, env, DB, Pint, Pest/PHPUnit, Filament |
| Day 2 | Create users/user_profiles/countries/currencies base migrations |
| Day 3 | organizations + organization_memberships + seed owner/admin roles |
| Day 4 | roles/permissions/role_permission/assignments/overrides |
| Day 5 | sites + settings + feature_flags + feature_flag_overrides |
| Day 6 | activity_logs + audit_logs + notifications basic |
| Day 7 | Filament Resources: Organization, Site, User, ActivityLog |
| Day 8 | Policies and permission middleware/context checks |
| Day 9 | Tests: auth, org creation, site creation, permissions, logs |
| Day 10 | Manual QA, cleanup, README dev setup, release tag sprint-1 |

# 4. أول migrations

• create_countries_table

• create_currencies_table

• create_users_table

• create_user_profiles_table

• create_organizations_table

• create_organization_memberships_table

• create_roles_table

• create_permissions_table

• create_role_permission_table

• create_membership_role_assignments_table

• create_membership_permission_overrides_table

• create_sites_table

• create_settings_table

• create_feature_flags_table

• create_feature_flag_overrides_table

• create_activity_logs_table

• create_audit_logs_table

• create_notifications_table

# 5. أول Models

• User

• UserProfile

• Organization

• OrganizationMembership

• Role

• Permission

• Site

• Setting

• FeatureFlag

• ActivityLog

• AuditLog

• Notification

# 6. أول Policies

• OrganizationPolicy: view, update, inviteMember, manageRoles.

• SitePolicy: view, create, update, delete, manageSettings.

• RolePolicy: assign only with users.role.assign permission.

• AuditLogPolicy: sensitive logs only for authorized admins.

# 7. Git Commit Plan

• chore: bootstrap laravel filament project

• feat: add identity and organization migrations

• feat: add roles permissions and membership assignments

• feat: add sites settings and feature flags

• feat: add activity audit logs and notifications foundation

• feat: add initial filament resources

• test: add core identity and permissions tests

# 8. Acceptance Criteria

• User can login to Filament.

• Organization owner can create organization and site.

• Unauthorized user cannot manage another organization.

• Important actions create activity logs.

• Feature flags can be created and overridden.

• Tests pass and migrations refresh cleanly.