KABEERI / powered by ADMIT

KABEERI V1 Sprint 1 Coding Plan FINAL

خطة التنفيذ الأولى الجاهزة للكود

الإصدار: v1.2.0 — Coding Ready

تاريخ التحديث: 2026-05-05

# 1. هدف Sprint 1

هدف أول Sprint هو تثبيت مشروع Laravel + Filament + Core migrations + Auth + Organizations + Sites/Apps skeleton + أول test suite. لا نبني CMS كامل في Sprint 1.

# 2. مدة Sprint

المدة المقترحة: 5 إلى 7 أيام عمل. إذا كان المؤسس يعمل وحده بالـ AI، يمكن تمديدها إلى 10 أيام.

# 3. Tasks بالتفصيل

| اليوم | المهام | مخرجات القبول |
| --- | --- | --- |
| Day 1 | إنشاء Laravel project، Git، env، DB، Pint/Pest، Filament install | project boots + test command works |
| Day 2 | Core migrations: users profiles countries currencies organizations memberships | migrate:fresh passes |
| Day 3 | Roles/permissions/settings/feature_flags/activity_logs | seed permissions works |
| Day 4 | Models + relationships + factories + basic policies | unit/feature tests pass |
| Day 5 | Filament panel + Organization resource + Site/App resource skeleton | admin can view/create organization and app |
| Day 6 | Seeders + demo organization + first QA render of admin screens | demo login works |
| Day 7 | Stabilization, README, backup script, CI smoke | release candidate Sprint 1 |

# 4. أول migrations في Sprint 1

create_user_profiles_table
create_countries_table
create_currencies_table
create_organizations_table
create_organization_memberships_table
create_companies_table
create_company_memberships_table
create_sites_table
create_roles_table
create_permissions_table
create_role_permission_table
create_membership_role_assignments_table
create_settings_table
create_feature_flags_table
create_feature_flag_overrides_table
create_activity_logs_table
create_audit_logs_table

# 5. Tests المطلوبة

• User can create organization.

• Organization owner can create app/site.

• Editor cannot manage billing/roles.

• Activity log is created after important actions.

• Feature flag service returns default + override correctly.

• Database migrations rollback and migrate cleanly.

# 6. Definition of Done

• Project runs locally with one command documented.

• migrate:fresh --seed works.

• Pest/PHPUnit tests pass.

• Filament admin loads.

• Demo user can login.

• No feature outside Sprint 1 scope was added.